## Slide 1: SwarmOps Operating Review
Implementation ready
Live rollout gated
Prepared by
Nima Sarayan
August 23, 2026
nim.zone
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
Open with the boundary: this review presents completed local implementation evidence, not an already-proven production environment.

## Slide 2: Operating position: implementation ready; environment proof pending
Go tests and vet
React lint, typecheck, and build
nim.zone UI kit build and docs
Ansible syntax and stack rendering
Documentation consistency check
COMPLETED LOCALLY
Managers and encrypted overlay
DNS, ACME, and protected dashboard
Authenticated login, agents, and placement
Grafana, Prometheus, and Jaeger
Backup and recovery evidence
STILL REQUIRED LIVE
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
Use the two columns to prevent local build evidence from being mistaken for live platform evidence.

## Slide 3
Current state: source and configuration are ready to deploy; live cluster evidence is still required.
READINESS BY OPERATING PLANE
Control plane
Go API, auth/CSRF, audit, policy, nodes, stacks, fixed actions, and capped builds.
Platform assets
Traefik, observability, logs, Ansible, and Swarm assets are configured.
Evidence boundary
No daemon, deployment, DNS or ACME, recovery, or production proof is claimed.
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
The three planes separate software capability, deployable platform assets, and the live evidence still required from operators.

## Slide 4: Controlled rollout checklist
Deploy edge before console.
Keep the sequence repeatable and recorded.
Preflight hosts
Create versioned secrets
Build and push immutable image
Deploy Traefik
Deploy SwarmOps
SEQUENCE
Do not enable mutations
until every live check passes.
Manager preflight
HTTPS redirect and ACME
Login and CSRF
Signed agent snapshots
Protected dashboard
Desired task placement
REQUIRED BEFORE MUTATION
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
This is the deployment sequence to execute on authorized infrastructure. Do not enable mutation-capable features until every listed control is demonstrated.

## Slide 5: Control boundaries to verify
Before enabling operations
Mutations and builds off by default
Re-check the mechanisms that prevent a UI from becoming a remote Docker root shell.
Image-only Compose with explicit resources
Writable audit before side effects
Fixed actions plus CSRF
Registry config remains secret
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
Review these boundaries with the security owner before changing the default feature flags for operations or builds.

## Slide 6: Live evidence gates
DNS, ACME, HTTPS redirect, dashboard authentication, and private metrics.
HTTPS login, session, CSRF, and Docker-backed readiness.
EDGE
CONTROL
All Linux nodes report current signed snapshots and desired task placement.
Grafana login, Prometheus targets, Jaeger storage, and a logs-retention plan.
FLEET
OBSERVABILITY
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
Each plane needs direct, live proof. Passing local source checks is intentionally insufficient for any of these gates.

## Slide 7: Owner and decision queue
Platform owner
Nima Sarayan owns preflight, deployment, and collection of post-deploy evidence.
External ownership
Assign DNS and ACME, image signing and scanning, and production-change approval.
Deferred commitment
Approve backup, restore, and retention before relying on audit or observability volumes.
The control plane leaves infrastructure ownership and irreversible operating decisions explicit rather than silently hard-coded.
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
Make the ownership model concrete before deployment: the implementation cannot substitute for DNS authority, security approval, or recovery policy.

## Slide 8: Next operating actions
1. Prepare
Authorize target managers, network, versioned secret paths, and an immutable image tag.
2. Prove
Run the documented sequence and record HTTPS, login, agent, dashboard, and placement evidence.
3. Enable
Enable builds, observability, and logs only after capacity, backup, rollback, and approval.
Make live evidence the condition for moving from prepared to enabled.
Move in order: establish authority, collect evidence, then deliberately enable optional capability planes.
Notes: [Sources]
- Local SwarmOps implementation and operator documentation, inspected 2026-08-23.
Close on the sequence. Each enablement is intentionally staged so operators can stop safely if a proof gate fails.